|  |  |  |  |
| --- | --- | --- | --- |
| *Tasks* | | *Completion time* | *Number of learning hours* |
| 1 | Design the user interface and functions | 30/12/2016 | 50 |
| 2 | Learn to use LeanCloud API | 20/1/2017 | 60 |
| 3 | Build and test server | 3/2/2017 | 50 |
| 4 | Develop the iOS version of the project | 5/3/2017 | 200 |
| 5 | Test the app and fix bugs | 15/3/2017 | 50 |
| 6 | Add the some additional features | 26/3/2017 | 50 |
| 7 | Finish the dissertation paper | 29/3/2017 | 150 |
| 8 | Design poster and attend poster exhibition | 6/4/2017 | 15 |
|  |  |  | ***Total: 620*** |